Task Progress Report

Reporting date: 19 October 2026

Task: Removable Media Security Review

Owner: Alex Tan

Due date: 20 October 2026

Reported status: In Progress

Work completed: 7 of 10 systems reviewed.

Evidence: The review checklist has been updated for seven systems.

Outstanding actions: Three systems are pending review. Complete the remaining reviews and update the checklist.